# Description

Open Document Text report templates are regular ODT files that can be designed using any ODT word processor like Calligra Words or LibreOffice Writer which supports user fields. The technique used is to use user field variables to hold references to the information that shall be fetched from the project. The variables are called User Fields in Writer and can be found under Insert → Field → More Fields → Variables → User Fields. In Words they are called Custom Variables and can be found under Text Editing docker → Variable → Custom.

The variables are used to enable the generator to extract data from the project.

A variable can be a reference to a single data field, a reference to table data or a reference to chart data.

The easiest way to create a new report template is to copy variables from this document and pasting them into your report template.
## Single Data Field

A single data field variable has the following format:

data group name.property = property identifier

where:

- data group name can be tr, project or schedule (see below).
- property makes the user field name unique.
- property identity identifies the property in the data group.

## Table Data

A table in a report template consists of a variable to specify the data table to use.

The variable name must start with table (e.g. tableTasks) and the variable value must be the name of the data table (e.g. Tasks).

Immediately after the variable, a table must be inserted and columns filled with user field variables that specify which properties to fetch from the table specified above. These variables must have names that start with the name of the table variable above.

These variables have the following format:

tableX.property = property identifier

where:
- tableX identifies the table (X can be TaskStatus, Tasks, Projects, Schedules)
- property makes the user field name unique
- property identifier identifies the property in the data group.

## Chart Data

A chart in a report template consists of a variable to specify the data to use in the chart.

The variable name must start with chart (e.g. chartBudgetCost) and the variable value specifies the data group and values to populate the chart.

The variable has the following format (note the semicolons):

name = data group; values=comma separated list of data properties;

where:
- name must start with chart (e.g. chartBudgetCost)
- data group defines where to fetch data. Presently only project is supported.
- values is a comma separated list of data properties that identifies the properties in the data group.
# Translated Labels
Translated labels enable you to produce general report templates that can be used in different languages.

Variable Name	Variable
tr.project	Project
tr.manager	Manager
tr.schedule	Schedule
tr.bcws	BCWS
tr.bcwp	BCWP
tr.acwp	ACWP
tr.spi	SPI
tr.cpi	CPI

# Project Values

Project values shows values from the main project.

Variable Name	Variable	Description
project.name	Name	The name of the project
project.manager	Manager	The name of the project manager
project.bcwscost	BCWS Cost	Cost based Budgeted Cost of Work Scheduled
project.bcwpcost	BCWP Cost	Cost based Budgeted Cost of Work Performed
project.acwpcost	ACWP Cost	Cost based Actual Cost of Work Performed
project.spicost	SPI Cost	Cost based Schedule Performance Index
project.cpicost	CPI Cost	Cost based Cost Performance Index
project.bcwseffort	BCWS Effort	Effort based Budgeted Cost of Work Scheduled
project.bcwpeffort	BCWP Effort	Effort based Budgeted Cost of Work Performed
project.acwp effort	ACWP Effort	Effort based Actual Cost of Work Performed
project.spi effort	SPI Effort	Effort based Schedule Performance Index
project.cpi effort	CPI Effort	Effort based Cost Performance Index

# Schedule Values

Schedule values shows values from the current schedule.

Variable Name	Variable	Description
schedule.name	Name	The name of the schedule
schedule.state	State	Scheduling state
schedule.direction	Direction	Scheduling direction
schedule.overbooking	Overbooking	Overbooking
schedule.distribution	Distribution	Distribution
schedule.plannedstart	Planned Start	Planned start
schedule.plannedfinish	Planned Finish	Planned finish
schedule.scheduler	Scheduler	Scheduler
schedule.granularity	Granularity	Granularity
schedule.mode	Mode	Scheduling mode (Auto or Manual)

# Tables

Supported table types:

    tasks

    taskstatus

    schedules

    projects

To create a table, place a variable just before a table in your template file. The variable name identifies the table and must start with table, e.g. tableTaskStatus.

The value of the variable is used to point to the data to be fetched and must be one of the supported tables listed above, e.g. taskstatus.

You then put variables inside the table cells with name and value from the tables below.

## Schedules Table
Table variable: schedules

Variable Name	Variable	Description
tableSchedules.name	Name	The name of the schedule
tableSchedules.state	State	Scheduling state
tableSchedules.direction	Direction	Scheduling direction
tableSchedules.overbooking	Overbooking	Overbooking
tableSchedules.distribution	Distribution	Distribution
tableSchedules.plannedstart	Planned Start	Planned start
tableSchedules.plannedfinish	Planned Finish	Planned finish
tableSchedules.scheduler	Scheduler	Scheduler
tableSchedules.granularity	Granularity	Granularity
tableSchedules.mode	Mode	Scheduling mode (Auto or Manual)

## Task Status Table
Table variable: taskstatus
Variable Name	Variable	Description
﻿tableTaskStatus.name	Name	The name of the task
﻿tableTaskStatus.wbscode	WBS Code	WBS Code
﻿tableTaskStatus.type	Type	Type of task
﻿tableTaskStatus.responsible	Responsible
﻿tableTaskStatus.allocation	Allocation	Resource requests
﻿tableTaskStatus.estimatetype	Estimate Type
﻿tableTaskStatus.calendar	Calendar
﻿tableTaskStatus.estimate	Estimate	Most likely estimate
﻿tableTaskStatus.optimistcratio	Optimistic (%)	Optimistic ratio
﻿tableTaskStatus.pessimisticratio	Pessimistic (%)	Pessimistic ratio
﻿tableTaskStatus.risk	Risk	Estimate uncertainty
﻿tableTaskStatus.constraint	Constraint	Type of time constraint
﻿tableTaskStatus.constraintstart	Constraint Start	Constraint start time
﻿tableTaskStatus.constraintend	Constraint End	Constraint finish time
﻿tableTaskStatus.runningaccount	Running Account	Account for running costs
﻿tableTaskStatus.startupaccount	Startup Account	Account for startup cost
﻿tableTaskStatus.startupcost		The cost incurred at startup of the task
﻿tableTaskStatus.shutdownaccount	Shutdown Account	Account for shutdown cost
﻿tableTaskStatus.shutdowncost	Shutdown Cost	The cost incurred at shutdown of the task
﻿tableTaskStatus.description	Description	Task description
﻿tableTaskStatus.expected	Expected	Calculated most likely estimate
﻿tableTaskStatus.optimistic	Optimistic	Calculated optimistic estimate
﻿tableTaskStatus.pessimistic	Pessimistic	Calculated pessimistic estimate
﻿tableTaskStatus.starttime	Start Time	Scheduled start time
﻿tableTaskStatus.endtime	End Time	Scheduled finish time
﻿tableTaskStatus.duration	Duration	Scheduled duration
﻿tableTaskStatus.earlystart	Early Start	Earliest possible start
﻿tableTaskStatus.earlyfinish	Early Finish	Earliest possible finish
﻿tableTaskStatus.latestart	Late Start	Latest possible start
﻿tableTaskStatus.latefinish	Late Finish	Latest possible finish
﻿tableTaskStatus.positivefloat	Positive Float
﻿tableTaskStatus.freefloat	Free Float
﻿tableTaskStatus.negativefloat	Negative Float
﻿tableTaskStatus.startfloat	Start Float
﻿tableTaskStatus.finishfloat	Finish Float
﻿tableTaskStatus.assignments	Assignments	Scheduled resource assignments
﻿tableTaskStatus.varianceest	Variance (Est)	Calculated estimate variance
﻿tableTaskStatus.variancedur	Variance (Dur)	Calculated duration variance
﻿tableTaskStatus.optimisticdur	Optimistic (Dur)	Calculated optimistic duration
﻿tableTaskStatus.pessimisticdur	Pessimistic (Dur)	Calculated pessimistic duration
﻿tableTaskStatus.status	Status	Task status as shown in Task Status View
﻿tableTaskStatus.completion	% Completed	Task completion
﻿tableTaskStatus.plannedeffort	Planned Effort	Planned effort
﻿tableTaskStatus.actualeffort	Actual Effort	Actual effort
﻿tableTaskStatus.remainingeffort	Remaining Effort	Remaining effort
﻿tableTaskStatus.plannedcost	Planned Cost	Planned cost
tableTaskStatus.actualcost	Actual Cost	Actual cost
tableTaskStatus.actualstart	Actual Start	Actual start
tableTaskStatus.started	Started
tableTaskStatus.actualfinish	Actual Finish	Actual finish
tableTaskStatus.finished	Finished
tableTaskStatus.schedulingstatus	Scheduling Status	Scheduling status
tableTaskStatus.bcws	BCWS	Budgeted Cost of Work Scheduled (cost based)
tableTaskStatus.bcwp	BCWP	Budgeted Cost of Work Performed (cost based)
tableTaskStatus.acwp	ACWP	Actual Cost of Work Performed (cost based)
tableTaskStatus.spi	SPI	Schedule Performance Index
tableTaskStatus.critical	Critical	Task is critical
tableTaskStatus.criticalpath	Critical Path
tableTaskStatus.notscheduled	Not Scheduled	Not Scheduled
tableTaskStatus.assignmentmissing	Assignment Missing
tableTaskStatus.resourceoverbooked	Resource Overbooked	Resource Overbooked
tableTaskStatus.resourceunavailable	Resource Unavailable	Resource Unavailable
tableTaskStatus.constraintserror	Constraints Error
tableTaskStatus.effortnotmet	Effort Not Met
tableTaskStatus.schedulingerror	Scheduling Error
tableTaskStatus.level	Level	Task level

## Tasks Table
Table variable: tasks
Variable Name	Variable	Description
﻿tableTasks.name	Name	The name of the task
﻿tableTasks.wbscode	WBS Code	WBS Code
﻿tableTasks.type	Type	Type of task
﻿tableTasks.responsible	Responsible
﻿tableTasks.allocation	Allocation	Resource requests
﻿tableTasks.estimatetype	Estimate Type
﻿tableTasks.calendar	Calendar
﻿tableTasks.estimate	Estimate	Most likely estimate
﻿tableTasks.optimistcratio	Optimistic (%)	Optimistic ratio
﻿tableTasks.pessimisticratio	Pessimistic (%)	Pessimistic ratio
﻿tableTasks.risk	Risk	Estimate uncertainty
﻿tableTasks.constraint	Constraint	Type of time constraint
﻿tableTasks.constraintstart	Constraint Start	Constraint start time
﻿tableTasks.constraintend	Constraint End	Constraint finish time
﻿tableTasks.runningaccount	Running Account	Account for running costs
﻿tableTasks.startupaccount	Startup Account	Account for startup cost
﻿tableTasks.startupcost		The cost incurred at startup of the task
﻿tableTasks.shutdownaccount	Shutdown Account	Account for shutdown cost
﻿tableTasks.shutdowncost	Shutdown Cost	The cost incurred at shutdown of the task
﻿tableTasks.description	Description	Task description
﻿tableTasks.expected	Expected	Calculated most likely estimate
﻿tableTasks.optimistic	Optimistic	Calculated optimistic estimate
﻿tableTasks.pessimistic	Pessimistic	Calculated pessimistic estimate
﻿tableTasks.starttime	Start Time	Scheduled start time
﻿tableTasks.endtime	End Time	Scheduled finish time
﻿tableTasks.duration	Duration	Scheduled duration
﻿tableTasks.earlystart	Early Start	Earliest possible start
﻿tableTasks.earlyfinish	Early Finish	Earliest possible finish
﻿tableTasks.latestart	Late Start	Latest possible start
﻿tableTasks.latefinish	Late Finish	Latest possible finish
﻿tableTasks.positivefloat	Positive Float
﻿tableTasks.freefloat	Free Float
﻿tableTasks.negativefloat	Negative Float
﻿tableTasks.startfloat	Start Float
﻿tableTasks.finishfloat	Finish Float
﻿tableTasks.assignments	Assignments	Scheduled resource assignments
﻿tableTasks.varianceest	Variance (Est)	Calculated estimate variance
﻿tableTasks.variancedur	Variance (Dur)	Calculated duration variance
﻿tableTasks.optimisticdur	Optimistic (Dur)	Calculated optimistic duration
﻿tableTasks.pessimisticdur	Pessimistic (Dur)	Calculated pessimistic duration
﻿tableTasks.status	Status	Task status as shown in Task Status View
﻿tableTasks.completion	% Completed	Task completion
﻿tableTasks.plannedeffort	Planned Effort	Planned effort
﻿tableTasks.actualeffort	Actual Effort	Actual effort
﻿tableTasks.remainingeffort	Remaining Effort	Remaining effort
﻿tableTasks.plannedcost	Planned Cost	Planned cost
tableTasks.actualcost	Actual Cost	Actual cost
tableTasks.actualstart	Actual Start	Actual start
tableTasks.started	Started
tableTasks.actualfinish	Actual Finish	Actual finish
tableTasks.finished	Finished
tableTasks.schedulingstatus	Scheduling Status	Scheduling status
tableTasks.bcws	BCWS	Budgeted Cost of Work Scheduled (cost based)
tableTasks.bcwp	BCWP	Budgeted Cost of Work Performed (cost based)
tableTasks.acwp	ACWP	Actual Cost of Work Performed (cost based)
tableTasks.spi	SPI	Schedule Performance Index
tableTasks.critical	Critical	Task is critical
tableTasks.criticalpath	Critical Path
tableTasks.notscheduled	Not Scheduled	Not Scheduled
tableTasks.assignmentmissing	Assignment Missing
tableTasks.resourceoverbooked	Resource Overbooked	Resource Overbooked
tableTasks.resourceunavailable	Resource Unavailable	Resource Unavailable
tableTasks.constraintserror	Constraints Error
tableTasks.effortnotmet	Effort Not Met
tableTasks.schedulingerror	Scheduling Error
tableTasks.level	Level	Task level

# Project Table
Table variable: projects
Variable Name	Variable	Description
﻿tableProjects.name	Name	The name of the task
﻿tableProjects.wbscode	WBS Code	WBS Code
﻿tableProjects.type	Type	Type of task
﻿tableProjects.responsible	Responsible
﻿tableProjects.allocation	Allocation	Resource requests
﻿tableProjects.estimatetype	Estimate Type
﻿tableProjects.calendar	Calendar
﻿tableProjects.estimate	Estimate	Most likely estimate
﻿tableProjects.optimistcratio	Optimistic (%)	Optimistic ratio
﻿tableProjects.pessimisticratio	Pessimistic (%)	Pessimistic ratio
﻿tableProjects.risk	Risk	Estimate uncertainty
﻿tableProjects.constraint	Constraint	Type of time constraint
﻿tableProjects.constraintstart	Constraint Start	Constraint start time
﻿tableProjects.constraintend	Constraint End	Constraint finish time
﻿tableProjects.runningaccount	Running Account	Account for running costs
﻿tableProjects.startupaccount	Startup Account	Account for startup cost
﻿tableProjects.startupcost		The cost incurred at startup of the task
﻿tableProjects.shutdownaccount	Shutdown Account	Account for shutdown cost
﻿tableProjects.shutdowncost	Shutdown Cost	The cost incurred at shutdown of the task
﻿tableProjects.description	Description	Task description
﻿tableProjects.expected	Expected	Calculated most likely estimate
﻿tableProjects.optimistic	Optimistic	Calculated optimistic estimate
﻿tableProjects.pessimistic	Pessimistic	Calculated pessimistic estimate
﻿tableProjects.starttime	Start Time	Scheduled start time
﻿tableProjects.endtime	End Time	Scheduled finish time
﻿tableProjects.duration	Duration	Scheduled duration
﻿tableProjects.earlystart	Early Start	Earliest possible start
﻿tableProjects.earlyfinish	Early Finish	Earliest possible finish
﻿tableProjects.latestart	Late Start	Latest possible start
﻿tableProjects.latefinish	Late Finish	Latest possible finish
﻿tableProjects.positivefloat	Positive Float
﻿tableProjects.freefloat	Free Float
﻿tableProjects.negativefloat	Negative Float
﻿tableProjects.startfloat	Start Float
﻿tableProjects.finishfloat	Finish Float
﻿tableProjects.assignments	Assignments	Scheduled resource assignments
﻿tableProjects.varianceest	Variance (Est)	Calculated estimate variance
﻿tableProjects.variancedur	Variance (Dur)	Calculated duration variance
﻿tableProjects.optimisticdur	Optimistic (Dur)	Calculated optimistic duration
﻿tableProjects.pessimisticdur	Pessimistic (Dur)	Calculated pessimistic duration
﻿tableProjects.status	Status	Task status as shown in Task Status View
﻿tableProjects.completion		Task completion
﻿tableProjects.plannedeffort	Planned Effort	Planned effort
﻿tableProjects.actualeffort	Actual Effort	Actual effort
﻿tableProjects.remainingeffort	Remaining Effort	Remaining effort
﻿tableProjects.plannedcost	Planned Cost	Planned cost
﻿tableProjects.actualcost	Actual Cost	Actual cost
﻿tableProjects.actualstart	Actual Start	Actual start
﻿tableProjects.started	Started
﻿tableProjects.actualfinish	Actual Finish	Actual finish
﻿tableProjects.finished	Finished
﻿tableProjects.schedulingstatus	Scheduling Status	Scheduling status
﻿tableProjects.bcws	BCWS	Budgeted Cost of Work Scheduled (cost based)
﻿tableProjects.bcwp	BCWP	Budgeted Cost of Work Performed (cost based)
﻿tableProjects.acwp	ACWP	Actual Cost of Work Performed (cost based)
﻿tableProjects.spi	SPI	Schedule Performance Index
tableProjects.critical	Critical	Task is critical
tableProjects.criticalpath	Critical Path
tableProjects.notscheduled	Not Scheduled	Not Scheduled
﻿tableProjects.assignmentmissing	Assignment Missing
﻿tableProjects.resourceoverbooked	Resource Overbooked	Resource Overbooked
﻿tableProjects.resourceunavailable	Resource Unavailable	Resource Unavailable
﻿tableProjects.constraintserror	Constraints Error
﻿tableProjects.effortnotmet	Effort Not Met
﻿tableProjects.schedulingerror	Scheduling Error
﻿tableProjects.level	Level	Task level

# Chart

Use by placing a variable with name chartX (X=some text to make the variable name unique) with a value project before the chart that shall be used.

Note that the chart must be “anchored as character” or else the report generator cannot find it.

The variable has this format:

Variable: Name: chartX (X=some text) Value: project; values=data;

where data is a comma separated list of values to be include in the chart.

Possible data values are:

- bcws effort Budgeted cost of work scheduled, effort based.
- bcwp effort Budgeted cost of work performed, effort based.
- acwp effort Actual cost of work performed, effort based.
- spi effort Schedule performance index, effort based.
- cpi effort Cost performance index, effort based.
- bcws cost Budgeted cost of work scheduled, cost based.
- bcwp cost Budgeted cost of work performed, cost based.
- acwp cost Actual cost of work performed, cost based.
- spi cost Schedule performance index, cost based.
- cpi cost Cost performance index, cost based.

The charts you create in your template must have the same (or more) number of columns as the number of values you specify in your variable.

Example:

Variable name: chart1 Value: project; values=bcws cost,bcwp cost, acwp cost;

Note that you cannot mix effort- and cost-based values. If you want to show both, create two charts.

## Chart Variables
Variable Name	Variable
chartBudgetCost	project; values=bcws cost, bcwp cost, acwp cost;
chartBudgetEffort	project; values=bcws effort, bcwp effort, acwp effort;
chartPerformanceCost	project; values=spi cost, cpi cost;
chartPerformanceEffort	project; values=spi effort, cpi effort;

# Gantt

Not supported.